SOFTWARE REQUIREMENTS DOCUMENT

TaskFlow Lite
A Simple Task Management Application

Week 1 Task: Project Scoping and Software Requirements Documentation

Document Type: Software Requirements Document (SRD)

Version: 1.0

Prepared for: Academic / Junior Software Development Project

Date: 05 October 2026

# Document Control

| Item | Details |
| --- | --- |
| Project Name | TaskFlow Lite |
| Document | Software Requirements Document |
| Version | 1.0 |
| Status | Baseline / Initial Requirements |
| Target Audience | Student developer, reviewer, tester, instructor |
| Primary Platform | Desktop / command-line MVP |
| Technology for MVP | Python 3, standard library, JSON local storage |

# Table of Contents

1. Introduction

2. Project Vision and Objectives

3. Stakeholders and User Roles

4. System Overview

5. Assumptions and Dependencies

6. Functional Requirements

7. Non-Functional Requirements

8. User Stories and Acceptance Criteria

9. Scope Definition

10. Data Requirements

11. System Workflow

12. Constraints

13. Risks and Mitigation

14. Project Milestones

15. Testing and Quality Strategy

16. Security and Privacy Considerations

17. Future Enhancements

18. Industry Standards and Research

19. Conclusion

Appendix A - Requirement Traceability Matrix

Appendix B - Glossary

# 1. Introduction

TaskFlow Lite is a small task-management application designed as a realistic junior-developer project. The application gives a user a simple way to create, view, search, complete, and delete personal tasks. The initial implementation uses a command-line interface and a local JSON file so that the project remains small enough to build, test, document, and understand within an academic project.

This SRD defines the product vision, project boundaries, functional and non-functional requirements, data expectations, risks, constraints, milestones, and acceptance criteria. It is intended to act as a baseline for subsequent design, implementation, testing, and review activities.

## 1.1 Purpose

The purpose of this document is to translate a project idea into clear, testable requirements. Each requirement is written so that a developer can understand what must be built and a tester can determine whether the requirement has been satisfied.

## 1.2 Project Concept

The proposed product is a lightweight personal task manager. It focuses on the common problem of tracking small daily activities without the complexity of a full enterprise project-management platform.

## 1.3 Problem Statement

Users often keep tasks in scattered notes, messages, or memory. This can make it difficult to know what is pending, what has been completed, and which task should receive attention first. TaskFlow Lite centralizes these basic activities in one simple interface.

# 2. Project Vision and Objectives

Vision: Provide a simple, reliable, and understandable task-management tool that demonstrates sound software requirements, design, coding, validation, and documentation practices.

## 2.1 Objectives

Allow a user to create and maintain a personal list of tasks.

Make task status visible and easy to update.

Support basic search so users can quickly find tasks.

Persist task information between application sessions.

Provide clear validation and error messages for invalid input.

Keep the MVP small enough for a junior developer to implement and test.

Create a foundation that can later be extended into a web or mobile application.

## 2.2 Success Criteria

| Criterion | Target |
| --- | --- |
| Core functions | Create, view, complete, delete, and search tasks work correctly. |
| Persistence | Tasks remain available after the application is restarted. |
| Validation | Invalid IDs and empty required fields are handled gracefully. |
| Usability | A new user can understand the menu without external training. |
| Quality | Core functions can be covered by repeatable test cases. |

# 3. Stakeholders and User Roles

| Stakeholder / Role | Interest / Responsibility |
| --- | --- |
| End User | Creates, manages, searches, completes, and deletes tasks. |
| Student Developer | Analyzes requirements and implements the application. |
| Tester / Reviewer | Verifies functionality against acceptance criteria. |
| Instructor / Evaluator | Assesses documentation quality, scope, and implementation. |

# 4. System Overview

The MVP is a local command-line application. The user interacts with a menu. Application logic validates the input and performs task operations. A local JSON file provides persistence. The architecture is intentionally simple: interface functions call task-management functions, and storage functions read or write the task collection.

| Component | Responsibility |
| --- | --- |
| CLI/Menu | Displays options and collects user input. |
| Task Logic | Creates, updates, searches, and deletes tasks. |
| Validation | Checks required fields and numeric IDs. |
| Persistence | Loads and saves task data as JSON. |
| Test Layer | Verifies expected behavior and edge cases. |

## 4.1 Proposed Technology Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Language | Python 3 | Beginner-friendly and suitable for rapid MVP development. |
| Interface | Command Line | Low complexity and easy to test. |
| Storage | JSON | Human-readable and requires no database server. |
| Version Control | Git | Tracks changes and supports collaboration. |
| Testing | unittest / pytest | Supports repeatable automated tests. |

# 5. Assumptions and Dependencies

The first release is intended for one local user.

The user has Python 3 installed on the target computer.

The application has permission to read and write its local data file.

The MVP does not require an internet connection.

Task data is stored locally and is not synchronized between devices.

The user is responsible for protecting access to the computer and task data.

# 6. Functional Requirements

Functional requirements describe what the system shall do. Requirement IDs are used throughout the document for traceability.

| ID | Feature | Requirement |
| --- | --- | --- |
| FR-01 | Create Task | The system shall allow the user to create a task with a non-empty title. |
| FR-02 | Description | The system shall allow an optional task description. |
| FR-03 | Priority | The system shall allow low, medium, or high priority and default invalid priority input to medium. |
| FR-04 | Unique ID | The system shall assign each new task a unique numeric identifier within the stored task list. |
| FR-05 | View Tasks | The system shall display stored tasks with ID, status, priority, and title. |
| FR-06 | Complete Task | The system shall allow the user to mark an existing task as completed. |
| FR-07 | Delete Task | The system shall allow the user to delete an existing task by ID. |
| FR-08 | Search | The system shall search task titles and descriptions using a user-provided keyword. |
| FR-09 | Persistence | The system shall save task changes to local JSON storage. |
| FR-10 | Load | The system shall load saved tasks when the application starts. |
| FR-11 | Validation | The system shall reject empty required fields and invalid task IDs with clear messages. |
| FR-12 | Error Handling | The system shall handle a missing or invalid JSON data file without crashing. |
| FR-13 | Exit | The system shall provide a clear option to exit the application. |

## 6.1 Functional Behavior Details

Create: A task requires a title. Description is optional. Priority is selected from low, medium, or high.

Read: The view option displays all tasks. If no tasks exist, the application reports that no tasks were found.

Update: The completion operation changes the selected task from pending to completed.

Delete: The selected task is removed only when its ID exists.

Search: Matching is case-insensitive and checks both title and description.

Persistence: Create, complete, and delete operations save changes immediately.

# 7. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Usability | Menu options and messages shall be understandable to a beginner user. |
| NFR-02 | Performance | For an MVP dataset of up to 10,000 tasks, common local operations should normally complete within 2 seconds on a typical modern desktop. |
| NFR-03 | Reliability | Invalid user input shall not terminate the application unexpectedly. |
| NFR-04 | Maintainability | Code shall be separated into small functions with meaningful names and docstrings. |
| NFR-05 | Portability | The MVP shall run on major desktop operating systems with a supported Python 3 installation. |
| NFR-06 | Security | The application shall avoid exposing task data through network services because the MVP is local-only. |
| NFR-07 | Data Integrity | The system shall write valid JSON and preserve existing tasks during normal save operations. |
| NFR-08 | Accessibility | The CLI shall use readable text, clear prompts, and status labels rather than relying on color alone. |
| NFR-09 | Testability | Core task operations shall be structured so they can be tested independently. |

# 8. User Stories and Acceptance Criteria

## US-01

As a user, I want to create a task so that I can record work I need to do.

Acceptance criterion: Given a valid title, when I submit the task, then a new task with a unique ID is stored.

## US-02

As a user, I want to view my tasks so that I know what is pending.

Acceptance criterion: Given stored tasks, when I choose View, then task ID, status, priority, and title are displayed.

## US-03

As a user, I want to complete a task so that finished work is distinguishable.

Acceptance criterion: Given an existing task ID, when I complete it, then its status becomes Done.

## US-04

As a user, I want to delete a task so that obsolete tasks can be removed.

Acceptance criterion: Given an existing task ID, when I delete it, then it no longer appears in the task list.

## US-05

As a user, I want to search tasks so that I can find relevant work quickly.

Acceptance criterion: Given a keyword, when I search, then matching title/description results are shown.

# 9. Scope Definition

## 9.1 In Scope

Local task creation and management.

Task title, optional description, priority, completion status, ID, and creation timestamp.

View, search, complete, and delete operations.

Local JSON persistence.

Input validation and basic error handling.

Documentation, test planning, and an initial Python implementation.

## 9.2 Out of Scope

User accounts, passwords, and multi-user access.

Cloud synchronization or remote database hosting.

Team collaboration, comments, and task assignment.

Email, SMS, or push notifications.

Calendar integration.

Payments or subscription management.

AI-generated task planning.

Native mobile applications.

Enterprise identity management.

## 9.3 MVP Boundary

The MVP deliberately favors a small and understandable feature set. Features that require distributed infrastructure, external integrations, or complex identity/security workflows are deferred until the core task lifecycle is stable.

# 10. Data Requirements

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| id | Integer | Yes | Unique task identifier within the local dataset. |
| title | String | Yes | Short task name. |
| description | String | No | Additional task information. |
| priority | String | Yes | low, medium, or high. |
| completed | Boolean | Yes | False for pending; True for completed. |
| created_at | ISO timestamp | Yes | Date and time when the task was created. |

## 10.1 Data Validation Rules

Title must contain at least one non-whitespace character.

Priority must be one of low, medium, or high; invalid values are normalized to medium in the MVP.

Task ID must be numeric when supplied through the CLI.

A task operation must not silently modify a different task.

Malformed JSON must not cause an unhandled application crash.

# 11. System Workflow

Application starts and loads tasks from local JSON storage.

The main menu is displayed.

The user selects an operation.

Input is collected and validated.

The relevant task operation is performed.

Changes are saved when task data is modified.

A result or error message is displayed.

The menu is shown again until the user chooses Exit.

# 12. Constraints

| ID | Constraint | Impact |
| --- | --- | --- |
| C-01 | Time | The academic project has a limited delivery window. |
| C-02 | Skill Level | The implementation should be achievable by a junior developer. |
| C-03 | Technology | The MVP should avoid unnecessary external infrastructure. |
| C-04 | Budget | The MVP should use free/open-source development tools. |
| C-05 | Data | Local JSON storage limits scalability and concurrent access. |
| C-06 | Scope | Advanced collaboration and integrations are intentionally deferred. |

# 13. Risks and Mitigation

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Data file corruption | Medium | Medium | Validate JSON; handle load errors; consider atomic writes in later versions. |
| R-02 | Scope creep | High | High | Use the scope boundary and prioritize MVP requirements. |
| R-03 | Poor input handling | Medium | Medium | Validate all user input and add negative test cases. |
| R-04 | Loss of data | Medium | High | Back up the local data file; add safer persistence later. |
| R-05 | Insufficient testing | Medium | High | Create acceptance tests for every functional requirement. |
| R-06 | Security/privacy weakness | Low | High | Keep MVP local; avoid storing sensitive personal information. |

# 14. Project Milestones

| ID | Milestone | Target | Deliverable |
| --- | --- | --- | --- |
| M1 | Project Scoping | Day 1-2 | Concept, stakeholders, objectives, scope baseline. |
| M2 | Requirements | Day 3-6 | Functional/non-functional requirements and acceptance criteria. |
| M3 | Design | Day 7-10 | Data model, workflow, module structure, error strategy. |
| M4 | Implementation | Day 11-20 | Core task operations and JSON persistence. |
| M5 | Testing | Day 21-25 | Functional, negative, persistence, and regression tests. |
| M6 | Documentation | Day 26-30 | SRD, setup guide, test evidence, and code comments. |
| M7 | Review & Submission | Day 31-35 | Final review, defect fixes, packaging, and submission. |

# 15. Testing and Quality Strategy

Testing will be requirement-driven. Each functional requirement should have at least one positive test and, where appropriate, a negative or boundary test.

| ID | Test | Input | Expected Result |
| --- | --- | --- | --- |
| TC-01 | Create valid task | Valid title | Task is stored with unique ID. |
| TC-02 | Reject empty title | Blank title | Validation message is shown; no task created. |
| TC-03 | Complete task | Existing ID | Task status becomes Done. |
| TC-04 | Invalid completion ID | Nonexistent ID | Task not found message; no other task changes. |
| TC-05 | Delete task | Existing ID | Task is removed. |
| TC-06 | Search | Existing keyword | Matching title/description tasks are returned. |
| TC-07 | Persistence | Restart application | Previously saved tasks are loaded. |
| TC-08 | Malformed JSON | Invalid data file | Application remains usable and reports/handles the issue. |

# 16. Security and Privacy Considerations

Although the MVP is local-only, security is considered during requirements definition. The application should follow the principle of collecting only the data it needs. It should not store passwords, payment information, or other sensitive information. If the project later becomes a web application, stronger authentication, authorization, input validation, secure session management, logging, encryption, and dependency management will be required.

Do not expose the local JSON file through a network service.

Do not log sensitive information.

Validate data before using it.

Keep dependencies minimal and updated.

For a future web version, use OWASP ASVS as a security verification reference.

# 17. Future Enhancements

Graphical or web interface.

User accounts and authentication.

Cloud database and synchronization.

Due dates, reminders, and recurring tasks.

Categories/tags and advanced filtering.

Task editing and priority sorting.

Team collaboration and task assignment.

Automated backups and restore.

REST API for external clients.

Mobile application.

# 18. Industry Standards and Research

The SRD structure follows common requirements-engineering practices. ISO/IEC/IEEE 29148:2018 provides requirements-engineering processes and guidance for requirements information items and their contents. ISO currently lists the 2018 edition as the published edition that was reviewed and confirmed in 2024, while a newer revision is under development. The project therefore treats 29148:2018 as a reference for this academic SRD.

For security planning, the document also considers OWASP's Application Security Verification Standard (ASVS), which provides requirements and a basis for testing technical security controls in web applications. For broader cybersecurity risk thinking, NIST Cybersecurity Framework (CSF) 2.0 provides a risk-management framework that can be used by organizations of different sizes and sectors.

| Reference | Use in This Project |
| --- | --- |
| ISO/IEC/IEEE 29148:2018 | Requirements structure, requirement quality, and traceability. |
| OWASP ASVS | Future web-application security requirements and verification. |
| NIST CSF 2.0 | High-level cybersecurity risk awareness and future controls. |

## 18.1 Public References

ISO. ISO/IEC/IEEE 29148:2018 — Systems and software engineering — Life cycle processes — Requirements engineering. https://www.iso.org/standard/72089.html

OWASP Foundation. Application Security Verification Standard (ASVS). https://owasp.org/projects/asvs/

NIST. The NIST Cybersecurity Framework (CSF) 2.0. https://www.nist.gov/publications/nist-cybersecurity-framework-csf-20

# 19. Conclusion

TaskFlow Lite provides a manageable project concept with a clear MVP boundary and a complete requirements baseline. The requirements define the expected behavior, quality characteristics, data model, risks, constraints, testing strategy, and milestones. The accompanying Python implementation demonstrates the core functional scope and can be extended after the requirements baseline is reviewed and approved.

# Appendix A - Requirement Traceability Matrix

| Requirement | Description | Related Story | Verification |
| --- | --- | --- | --- |
| FR-01 | Create task | US-01 | TC-01/TC-02 |
| FR-02 | Description | US-01 | TC-01 |
| FR-03 | Priority | US-01 | TC-01 |
| FR-04 | Unique ID | US-01 | TC-01 |
| FR-05 | View tasks | US-02 | View test |
| FR-06 | Complete task | US-03 | TC-03/TC-04 |
| FR-07 | Delete task | US-04 | TC-05 |
| FR-08 | Search | US-05 | TC-06 |
| FR-09 | Persistence | US-01 | TC-07 |
| FR-10 | Load | US-02 | TC-07 |
| FR-11 | Validation | US-01 | TC-02/TC-04 |
| FR-12 | Error handling | System | TC-08 |

# Appendix B - Glossary

| Term | Meaning |
| --- | --- |
| MVP | Minimum Viable Product: the smallest useful version of the product. |
| SRD | Software Requirements Document. |
| Functional Requirement | A statement of behavior or capability the system must provide. |
| Non-Functional Requirement | A quality, constraint, or performance characteristic. |
| Acceptance Criterion | A condition used to determine whether a requirement/story is satisfied. |
| Traceability | Ability to connect requirements to implementation and verification. |
| Persistence | Saving data so it remains available after the program closes. |
| CLI | Command-Line Interface. |